CALI LIVE PLAY LLC

STATEMENT OF WORK #[ __ ]

Moveworks → ServiceNow Migration Readiness Assessment

This Statement of Work (“SOW”) is entered into under the Master Service Agreement dated [DATE] between Cali Live Play LLC (“Consultant”) and [CLIENT LEGAL NAME] (“Client”). Capitalized terms not defined here have the meanings in the Master Service Agreement.

# 1.  Engagement and deliverable

Consultant will perform a fixed-fee readiness assessment of Client’s Moveworks estate and deliver one written report (“the Report”) answering, for Client’s environment:

- Plugin inventory — every plugin rated easy / medium / hard to rebuild, with reasons

- Retire-vs-rebuild analysis (plugins to kill or merge before any build)

- Behavioral parity — what changes on ServiceNow (memory, triggers, knowledge search)

- Live-agent handoff decision — Deep-Link vs. Message Brokering, against Client’s licenses

- Systems, credentials, and ServiceNow license gaps

- Sequenced build plan with per-plugin hour estimates — pricing both paths: migrate and stay

- A live readout presenting the findings to Client’s leadership

# 2.  Scope

One Moveworks tenant: [TENANT]   ·   One ServiceNow instance: [INSTANCE]

Plugin count assessed: [N] plugins, as confirmed on the readiness call. Material variance discovered during fieldwork is handled by written change order before additional work.

# 3.  Client inputs

| Input | Owner | Due |
| --- | --- | --- |
| Read-only Moveworks tenant access or config + analytics exports | [CLIENT CONTACT] | Access Date |
| Read-only ServiceNow instance access | [CLIENT CONTACT] | Access Date |
| License entitlement summary + Moveworks renewal date | [CLIENT CONTACT] | Access Date |
| Two stakeholder interviews (45 min each) | [NAMES / ROLES] | Week 1–2 |

“Access Date” = the date all read-only access above is granted and verified working.

# 4.  Timeline

Delivery: [X] weeks from the Access Date. The clock starts at the Access Date, not at signature. The leadership readout is scheduled at signature for the end of that window.

# 5.  Fee and payment

| Component | Amount |
| --- | --- |
| Base (handoff decision, licensing delta, ingestion review, interviews, report, readout) | $6,000 |
| Plugins 1–10 × $400 | $[ ] |
| Plugins 11–25 × $300 | $[ ] |
| Plugins 26+ × $250 | $[ ] |
| TOTAL — FIXED FEE | $[ TOTAL ] |

Payment: [50% on signature · 50% at readout]. The fee is fixed; only a signed change order can alter it.

[OPTIONAL] If Client proceeds to a rebuild engagement with Consultant under a subsequent Statement of Work within [90] days of readout, the full assessment fee is credited toward that engagement.

# 6.  Exclusions

- No configuration changes to any Client system — access is read-only throughout

- No plugin builds, rebuilds, or data migration — quoted separately under a subsequent Statement of Work, priced from the Report’s build plan

- Contact-center voice integration (e.g., Webex Contact Center into Service Operations Workspace) — available as a separately scoped engagement

- No software license quotes — ServiceNow entitlement gaps are identified; license pricing comes from Client’s ServiceNow account team

# 7.  Acceptance

Client may request one consolidated round of revisions within 5 business days of the readout. The Report is deemed accepted upon delivery of those revisions, or upon expiry of the 5-day window if no revisions are requested.

# 8.  General

Confidentiality, intellectual property, liability, and termination are governed by the Master Service Agreement. Consultant is an independent contractor. [Counsel: confirm MSA cross-references before first use.]

| CALI LIVE PLAY LLC | CLIENT: [LEGAL NAME] |
| --- | --- |
| Signature: | Signature: |
| Name: [NAME] | Name: [NAME] |
| Title: [TITLE] | Title: [TITLE] |
| Date: | Date: |